Capstone Report Project Name:	Data Mart Solution for Quality Assurance Business Intelligence
Student Name:	Joseph Losee
Degree Program:	B.S. Software Development
Student Mentor Name:	Cora Peterson

Table of Contents

Introduction
Business Intelligence is a growing field that leverages various strategies and technologies to analyze business information in order to fulfill various business needs. These needs can range from historical and current reporting, predictive or prescriptive analytics, performance management, or any of a great number of other functionalities that aims to support business decisions. At the core of business intelligence lies a store of data varying in size from grand, enterprise-scale data warehouses that can be comprised of petabytes of storage used to support an globe-spanning company's strategies, to boutique data marts that include mere gigabytes of data to be used in analyzing the processes of a small subset of a company. Regardless of the size of the data store, a challenge is presented in consolidating information into it from disparate sources, the well-described problem of Extract-Transform-Load (ETL). This project such a data mart for Company XYZ, featuring a relational database server, an ETL program to populate it, as well as a small piece of reporting software to provide easier access to the data for stakeholders.
Company XYZ, Inc is a software company that prides itself on its rapid release velocity. With multiple small products releasing on a weekly basis, the business relies on organization, effective processes, and accurate data for its continuing success in a competitive marketplace. In order to achieve such organization, the company uses multiple third-party services for tracking software projects throughout their lifespan. Of these, Microsoft's collaboration platform Sharepoint and Atlassian’s issue tracker JIRA are crucial. These two pieces of software are used to coordinate project completion between many teams including production, development, marketing, and quality assurance. With such a rapid release cycle, minimizing lag time between phases of the project is important for punctual releases. One key transition is the software reaching beta status, when the product is near its final state and approaching release. At this point, the production team signals this status to quality assurance and other teams using Sharepoint. QA then tests the software with a combination of black and gray box methodologies. Any defects found in the product are logged as JIRA issues, which are tracked, addressed by development and production, then resolved before final signoff to be ready for release.
As a data driven business, XYZ attempts to gather useful data whenever possible, and use the derived information to improve processes in order to reduce costs, ensure product quality, and provide safeguards against schedule slippage and resulting loss of revenue. Stakeholders within XYZ were aware of the gaps in their metrics due to the lack of intercommunication between JIRA and Sharepoint. One key metric that was the catalyst for this project, is the time between the product being flagged as ready for testing in Sharepoint and the time the first QA issue is logged in JIRA. Delays at the start of the testing phase can cause numerous problems, be it a restricted schedule that must be fast tracked, reduced product quality, or late release dates. Finding this data point required stakeholders to manually calculate this information for reports. This process was slow, prone to inaccuracies, and created additional islands of information, further confounding attempts to sift through historical data, either consolidating these islands or going through years of accumulated data within the data sources.
The solution was to build a software program that automated the process, ensuring accuracy and availability of the data. By leveraging frameworks and the Representation State Transfer (REST) APIs available from both JIRA and Sharepoint, data was extracted as JSONs. Upon acquiring the data from Sharepoint and JIRA, the software inserts the data into a separate database. A side benefit to building this ETL software was that the methods used for gathering data from both JIRA and Sharepoint were extensible, so this project's scope of data collection was expanded to collect not just the specified data points, but also all other relevant data from the two sources. This database is now used to generate informational reports to answer questions such as the original one, time between beta status and first QA issue, ticket response time for the tech team. An additional benefit of this was the creation of a data source that is not mission critical, and can be queried without impacting the other services, allowing additional business questions to be answered on an ad hoc basis.
The ETL program was written in a Java, a popular object oriented language noted for its ability to be compiled once and run anywhere with a Java Virtual Machine installed, while retaining performance and the reducing the need for additional unit tests that come with using a compiled language. The program uses the popular open source framework, Spring, to access the REST-compliant services of both Sharepoint and JIRA to gather the information. The data is parsed and inserted into the MariaDB SQL database using the available database drivers. As the ETL program is accessing sensitive information and business critical systems, steps were also taken to ensure that the software is secure. In order to achieve this, OAuth was implemented to avoid the storage and transmission of user names and passwords. A second reporting program was also written in Java. Using the same database drivers, this program used JavaFX charts in order to create visualizations of the data, and can export the data to CSV format for portability.
The goal of this project was to capture all necessary data, in order to provide information on current processes. The project was carried from design to completion by one developer. The responsibilities the developer took on include:
1. Design and implement a SQL database,
2. Access Sharepoint and JIRA REST services,
3. Parse and upload data obtained from the REST services to the database,
4. Provide visualized reports and portable data export, and
5. Ensure the above activities are carried out in a secure fashion.
As previously noted, Java was chosen for its advantages and on the fact that the dev had greater familiarity with Oracle's Java programming language. Open source APIs were used to access the REST services. The database was run using MariaDB, a fork of MySQL, in order to leverage an active database server by adding a new schema to the database. With the automation of data ETL from JIRA and Sharepoint into a MariaDB powered data mart, concrete and reliable metrics are now available for future process analysis and improvements, with a Java-based client reporting suite for easy access to more popular reports. This paper is a summary of the project.
Review of Other Work
With fewer than forty percent of projects being delivered on time (Standish, 2013), delays are a significant problem in project management. Reduction and elimination of project delays first begins with identifying and quantifying the delay. Sometimes quantification requires collecting data from multiple sources, and the information desired emerges from collating the disparate data points. This is the classic data warehousing problem of Extract, Transform, and Load (ETL). While sometimes extraction is available through plugins provided by the data sources, sometimes this option is prohibitively expensive, or fails provide the desired data. At such a point, this can be done manually, but no person is perfect, and errors or omissions are an inevitability, and bad data can be worse than none. Designing and implementing an automated, in-house ETL solution provided an accurate and customized means of answering the business questions posed, while also building expertise within the company.
The first step in developing an in-house solution was determining how to extract the data from Microsoft's Sharepoint collaboration platform and Atlassian's JIRA issue tracker. One solution to this problem, nearly ubiquitous today, was proposed in Roy Fielding's dissertation which laid the foundation for REST:
"...the Representational State Transfer (REST) architectural style and describe how REST has been used to guide the design and development of the architecture for the modern Web.
REST emphasizes scalability of component interactions, generality of interfaces, independent deployment of components, and intermediary components to reduce interaction latency, enforce security, and encapsulate legacy systems." (Fielding, 2000, p xvii)
REST has since been adopted by more than 3000 APIs (Mason, 2011), including Sharepoint and JIRA. Atlassian provided an off-shelf solution for consuming RESTful services with Java, the JIRA REST Java Client. With some tutorials and documentation (Seliga, 2015) on their website, this documentation proved to be lacking some details in getting the client operational, but proved to be a good starting point for proving the continuing feasibility of the project. Such an option was not available for Sharepoint. In order to consume Sharepoint's REST, another solution needed to be found. While Java has built in support consuming REST services, the de facto standard for ease of use is the Spring Framework. Since its initial release, Spring has aimed to be a simpler alternative Java EE (Khandal, Meshram, & Mahatme, 2017), and is now used by 30% of Java web developers. With extensive documentation, Spring made a natural choice to reduce the effort required to consume the RESTful services. The most useful tutorial for getting started with Spring for this project focused on consuming restful web services (Pivotal, 2017), and provided the basis for further work.
With the problem of extraction defined and the solution loosely sketched, the next step was to select a database management software, and to determine some of the questions seeking to be answered, in order to design an effective data mart. A popular and proven option for DBMS was the SQL based RDBMS. As of 2016, the top DBMS are Oracle and MySQL (Maple, 2016). Both provided similar features, with Oracle providing a larger selection of indexing algorithms, and MySQL supporting more operating systems. In addition to the SQL options, the new paradigm of NoSQL has been gaining in popularity with its claims of performance and flexibility. NoSQL was an interesting option, as it would have almost entirely eliminated the need for data transformation, as the JSON file format is available from both data source's REST service, and is a popular format for NoSQL DBMS, such as MongoDB. Waynor raised multiple concerns with such DBMS which were difficult to dismiss. He cited NoSQL lacking standardization, that it suffered from transactional consistency, and some of the desired extras such as SUM and AVG had to be offloaded to the program accessing the database (2012). With these shortcomings present, NoSQL failed to measure up to the functionality and reliability desired for the DBMS. Ultimately, price and a proven track record was the deciding factor between these, as this project was a proof-of-concept for the value that BI can bring to production and QA, so the $0 cost of MySQL made it the clear winner. However, after initiation it was determined that the server allocated to running the database was already running MariaDB, a forked version of MySQL, and had insufficient resources to host a second, different database, but could host a new schema within the current MariaDB. As MariaDB supports the same Java drivers as MySQL, this unexpected development proved to be only a minor stumbling block.
With a database selected, the schema had to be defined before moving onto the transformation process. The overall layout of the schema was a choice between snowflake and star schema. Drkušić laid out the differences succinctly, as the primary change was the degree of normalization, with the benefits and drawbacks of normalization summarized as such:
"Snowflake schemas will use less space to store dimension tables. This is because as a rule any normalized database produces far fewer redundant records. Denormalized data models increase the chances of data integrity problems. These issues will complicate future modifications and maintenance as well." (2016)
Pursuant to the choice of normalization levels, Drkušić also remarked on query complexity and speed. Noting that the number of join statements required were increased for every additional table generated from normalization, subsequently increasing the time for the DBMS to generate the results of the query. He concluded with recommendations based on scale of the database, noting that a star schema works better for data marts such as the one this project generated, due to the easier use for analytics by end business users.
Upon seeking a second recommendation, two further major advantages related to this project were determined. The first advantage was that the star schema makes for an easier, parallelized option when dealing with the ETL problem (Chatter, 2012). This resulted in an increase in performance, and reduced development time. Both of these were obvious positives in light of the constraints and proof-of-concept nature of this project. The second advantage Chatter stated was that the star schema was more useful for metrics. This project was ultimately about generating metrics with which to find areas for improvement. Given these recommendations, star schema came out ahead as the choice schema over the snowflake option. With a database and schema selected, the final portion of the problem, Loading, had to handled by implementing the Java Database Connectivity driver within the Java program. This was an exercise the developer was already familiar with, but the JDBC tutorial (Oracle, 2017) was a good reference point for ensuring a smooth setup.
Additional objectives the project sought to meet included implementing security measures and data visualization. The first requirement of security was planned to be met by leveraging Open Authorization, OAuth. OAuth is an open authorization standard that was designed for use with HTTP, leverages SSL/TLS for additional security, was available for both JIRA and Sharepoint, and had built in support in the Spring Framework. This proved more difficult accomplish than expected, with JIRA using Oauth1.0a, and Sharepoint supporting 2.0. The version differences required additional information, and substantially different implementation. Guidance in accomplishing this was found in a series of Oauth1.0a tutorials by Giannone, and a Oauth2.0 tutorial on Websystique. The search for easy to use data visualization came up with several options. Based on the extensive research by Harper and Crossno, JFreeChart appeared to best meet the requirements for visualization with a JDBC data source option, good documentation, and nearly comprehensive 2D visualization support. When it came time to implementation however, devils were in the details. Implementation proved more time intensive, and almost all the available tutorials and documentation online focused on outdated versions of both JFreeChart and Java. An alternative with a reduced learning curve was found within the Java Development Kit itself. JavaFX2.0 was released the same year as Harper and Crossno's study, 2011, and was not included for unknown reasons. For the purposed of the reporting suite however, JavaFX2.0 contained all the necessary charts that were desired for the project. A dedicated guide was written by Redko (2014) on behalf of Oracle, and served as the basis for this project's use of the chart package.
Rationale
Prior to the completion of this project, Company XYZ coarsely and manually tracked project tasks and processes. Several stakeholders within the Quality Assurance department expressed a desire to leverage business intelligence practices to quantify various aspects of QA work and the transitions into it, but found no readily available means of accomplishing this goal. The islands of information present in Sharepoint and JIRA were only linked when an interested party pulled and collated the data themselves, creating yet another island of information that was frequently was unable to be referenced at a later point, or if it was, would often be lacking additional necessary context. By creating the data mart as proposed, the information is now preserved, the underlying data made referable by either the reporting software or other data retrieval methods, allow for much greater granularity in analyzing production and QA processes. By automating the extraction, transformation, and load processing, the data mart reliably provides timely metrics for process improvement. Though not a part of this project, the database design was informed by the possibility of using historic data it gathered to be leveraged for predictive analytics powered by machine learning, or other similar data-driven tools.
The programming language chosen for this project, Java, was selected for several reasons. As a portable language, minimal effort was needed to ensure the program runs on any given operating system. Java’s popularity within the software development world proved a great boon, allowing access to a large number of libraries and tools to avoid reinventing the wheel. Of these libraries, Atlassian’s JIRA API for Java and the Spring Framework were expected to take a great deal of work out of handling the interactions with the REST APIs of JIRA and Sharepoint respectively for the solution to the extraction problem. This extracted data was then transformed within the program, this included taking the semistructured json and converting into second normal form, trading off the greater integrity of third normal form in order to have faster retrieval from the database, as well as deriving additional information for reports in order to remove the calculation burden from the database. After transformation, the software loaded the data to the database with the Java DBMS driver. Once the data was available, data visualization was handled with another library, JavaFX Charts. Finally, the developer's familiarity with the language cuts the learning curve of the nuances of using a language with which the developer had spent less time working with. By focusing on using proven, off the shelf, and familiar technology, the project life cycle was reduced to a minimum, with the developer spending their available time on solving the problems at hand rather than having to learn experimental frameworks and technology.
Without automation, these islands of information would have remained isolated, as a manual ETL process was prohibitively expensive. With automation, this process was made accurate, repeatable, and cost effective with a minimal impact on production systems. With the completion of this product, Company XYZ’s QA department now has a strong foundation for business intelligence, with access to objective metrics and information, useful for measuring process efficacy, testing new processes, and determining success for QA, and have a strong backbone for future data-driven tools.
Systems Analysis & Methodology
At the outset, there was minimal architecture in place to build this project with. QA had a virtual server running a database which had the capacity for expansion, and after consulting with its owners, was used to store the data mart under a separate schema from the current production data without greatly impacting performance of either. The initial analysis of sample data to determine the expected data load found there would be sufficient resources on this virtual server for both databases for a minimum of one year. Ultimately, if the data mart remains in use, it will be necessary to either expand the resources allocated to the virtual server, or create a separate server, dependent upon demand and rate at which the database grows. Based on the sample data and the consistent growth of the data sources, a conservative estimate for the lifespan of this initial configuration is two years before the virtual server runs out of available storage capacity.
Furthermore, no data model had been sketched out, and had to be created in order for the project’s database to provide the information desired by stakeholders. While the dimension tables were planned to use the third normal form designed around the data sources, a less strict second normal form was used for performance concerns, while avoiding the pitfalls of denormalized or first normal form tables. The fact tables also needed to be created in order for the data mart to effectively meet stakeholder needs without requiring the end user to write complex data queries. Interviews were used to design the fact tables in order to answer the initial question of time between hand-off from production and the first issue logged, as well as any additional questions of interest that came to light while performing the interviews, with one low hanging fruit was found that relied only on using JIRA data to aggregate ticket resolution time for a particular team. Tying back into the proposed server solution, an additional constraint had been placed. In order to reduce load on the database server, these fact tables had to be populated by the ETL application rather than handled by the database software through stored procedures and triggers. Outside of this dependency, the database was not otherwise coupled with the ETL application, increasing flexibility for the database's use in future projects.
Personnel responsible for the project consisted of a single developer, versed in data modeling, software engineering processes, and software programming. Complicating matters, the organizational structure for the developer was best described as a matrix structure, with the developer having responsibilities within the organization that interfered with the developer’s ability to work on this project, extending the time for development. By working with the functional and product manager, this disruption was minimized, though not eliminated entirely, by offloading their usual tasks to other team members that were seeking to expand their skill sets. One negative consequence of this was the changes in scope for this project when the developer is otherwise unavailable to work on it. As the completion of this project was not time sensitive, this only resulted in a slowed development rate, rather than project cancellation.
The final ETL and reporting applications were tested ensure it could be executed on any workstation within Company XYZ regardless of OS, provided a Java runtime environment is installed. This helped avoid the need for a separate server. Considering the reporting program was intended for use by process specialists and management, it was designed to have an easy to use graphical interface. Data visualization and reporting were included for predefined reports, with modular code being used to ensure future requests can be accommodated.
The Agile methodology was ideal for this project for a number of reasons. The Agile development life cycle arose to provide a development methodology that was flexible and accommodates change in requirements. This was best shown by focusing on the the first three, and arguably most important, of its twelve principles, which are:
1. Our highest priority is to satisfy the customer through early and continuous delivery of valuable software.
2. Welcome changing requirements, even late in development. Agile processes harness change for the customer's competitive advantage.
3. Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.
The ultimate goals of this project was to prove the value of business intelligence practice to the quality assurance department, and provide an extensible ETL solution for the two data sources to keep the data mart up to date, satisfying the first principle. As this was a prescriptive goal, there was significant latitude in the implementation details. The iterative cycles and minimal documentation prescribed by agile development meant that the developer was be able to focus the limited time available on creating the right product with relevant features. Whether new features were needed, or previously planned features are found to be unnecessary, these changes in scope resulted in minimal loss of effort while maximizing value of the of the end product, satisfying the second and third principles. The use of Agile methodology and its minimal design phase proved judicious when the developer was unable to have both Atlassian's JIRA API operate within the same project as the Spring framework due to a conflict in dependencies that the developer was unable to resolve. This resulted in invalidation of part of the design, and switching all extraction procedures to use Spring, and additional work that accompanied having to replicate some of the functionality of the JIRA API.
Of the numerous specific agile methodologies, a modified Kanban was particularly well-suited for this project. There are several key changes in Kanban. The foremost difference for the purposes of this project was changing from timed sprints with a specific velocity to instead focusing effort on prioritized tasks with limited scope with a . Work itself was, as typical of agile, prioritized and categorized with user stories. The next difference was in how the user stories are handled. The Kanban board included all relevant work, whether it was placed on the backlog, to do, or in progress, and set specific limits on how many tasks were in progress at once, typically a maximum of five. This was a marked change from Scrum, which would have featured a task board for each time limited sprint, and a reset of the task board at the end of the sprint. The open ended time structure and limiting of in-progress tasks aided greatly in focusing effort on the highest priority tasks. Due to the developer's intermittent availability, this change provided better progress tracking, as well as additional guidance when having to return to a task after other prioritized work interrupted work on this project.
Goals and Objectives
The ultimate goal of this project was to create a data mart for the QA department of Company XYZ. The creation of this data mart added to a growing set of business intelligence initiatives designed to quantify the effectiveness of current processes and enable QA to improve on them in a rational and informed manner. The data mart itself was composed of several components, with their own related objectives and deliverables. The first component, and the most important, was the database. Without it, the second component, the ETL software would be unable to populate anything useful for the business. The final component, the reporting suite, would have no data or derived information to report on without the database. With the data mart goal defined, and its components listed, the objectives were derived. A total of eight objectives were determined, and are listed forthwith, each of which was in service of the goal.
Goal: Design and Implement a data mart complete with automated Extract-Transform-Load software and a reporting suite responsible for generating reports and exporting data for alternate analysis tools.
Objective 1: Understand business needs. In order to design a useful data mart, the questions that it must answer had to be known in advance. Interviewing stakeholders proved invaluable in enumerating the questions and starting preliminary work on how to find the answers. These interviews also factored into the design of the fact, dimension, and summary tables that make up the database, and populated by the ETL software. Additionally, the knowledge gathered in this step helped inform the design of the reporting suite, including defining the default available reports that were implemented in the first deployment of that component. This objective was met successfully.
Objective 2: Understand the current business environment. Prior to this project, the islands of information in JIRA and Sharepoint allowed for report generation and data storage, but had no link between the two. Through experimentation and research, the requisite REST URIs were determined in order to retrieve data from these sources. These data samples were analyzed in order to understand the data structure of the JSON files output of the REST APIs, which was needed for the class design used in the ETL software, as well as proving useful when it came time to estimate the size of the database. The reports currently used by the organization were also examined in order to determine if it would be preferable or more efficient to design and implement these within the data mart in order to further consolidate business information. This objective was met, but was late.
Objective 3: Design and implement the database. With the current business needs and environment understood, the underlying database for the data mart could be designed. The result of the design process here was a complete Entity Relationship Diagram, a visual representation of the information produced by the system. Prior to implementation, this ERD was validated with stakeholders to ensure their requirements were met while changes were easy to make, resulting in minimal loss of invested effort and avoiding additional changes later in the project. Implementation of the database entailed multiple activities, including procuring a server to host the database, installing the database software, and generation and execution of SQL code to populate the database software with the schema and tables that would store the data. This objective was successfully met.
Objective 4: Design and implement the ETL software. With the database in place, creating the means of populating it with data was the next step. Utilizing the knowledge gained in Objective 2, an informed and perfunctory design process took place, as the Kanban agile methodology used focused on implementation over extensive design. This basic design provided structure that would otherwise be sacrificed if the design process were skipped entirely while avoiding effort could possibly have been thrown away when the realities of implementation were faced, including changes in project scope or assumptions that proved incorrect during implementation. With a feasible design document in hand, implementation began. The software needed to accurately and efficiently extract data from both JIRA and Sharepoint. After extraction, the transformation process made required changes to the data to match the data types and structure of the database. Additionally, in order to minimize the requirements of the database software and to decrease the time needed to generate reports, the ETL software handles the processing of the data , including deriving fact and summary information. Finally, the software will loaded all of the data into the database. This objective was met, but was late
Objective 5: Test the ETL software. In following agile methodology, the ETL software was tested throughout implementation. Testing efforts were focused on several areas. Validation testing ensured the software met the high level requirements, including the basic ETL functionality and new requirements discovered during the design phase that were needed to meet stakeholder needs. Verification testing was focused around guaranteeing that the software was free of defects, such as duplication of data insertion, or incorrectly deriving fact and summary table data. Finally, performance testing ensured that the software is able to efficiently and effectively carry out its work. This included measuring the time to fully populate the database, daily updates, requirements needed to run the software, and finally determining the impact on production systems, which dictated when the extraction part of this process could be run. This objective was successfully met.
Objective 6: Design and implement the reporting suite. Similarly to the ETL software, the reporting suite had a minimal design document focused on providing structure and guidance in meeting the requirements for this project in order to maximize flexibility in meeting requirements and being able to adapt to changes in scope. The focus of the reporting suite was to provide a user-friendly means of gathering business information from the data mart. The tried and tested model-view-controller architecture pattern helped minimize interdependence of the components. The data model will be provided in part by the database, while the reporting suite will handle the remaining model, view and controller portions. The MVC pattern dictated that these three components be decoupled, which allowed for greater cohesion of controls, higher modifiability, and enabled multiple views. In addition to minimizing interdependence, the MVC pattern also helped ensure the underlying data within the data base could not not be modifiable by users. This objective was met.
Objective 7: Test the reporting suite. Once again, following the prescriptions of agile methodology, testing of the reporting suite was carried out concurrently with the development. The core of the testing remained verification and validation, with special care towards the validation testing. If this user facing software failed to meet its requirements, the effort spent on the other portions would have not been in evidence. This was accomplished through careful user experience testing, including with some of the stakeholders, as an inscrutable user interface or a high friction user experience could also have confounded the value of the underlying work; a report that cannot be viewed or easily interpreted, may as well not exist. This objective was met.
Objective 8: Deploy the data mart to stakeholders. With all other objectives accomplished, the project had reached the minimum viable product, and the final objective was undertaken: the deployment and testing of the data mart to stakeholders. Each of the components was checked that it was fully operational: the database server running and accessible within the LAN, the ETL software scheduled to run at specific times and updated to point to the production server rather than the development one, and ensuring the reporting suite was also pointed to the production database, and made available for stakeholder use. Feedback from stakeholders was gathered to be analyzed and used as the basis for any future updates to the data mart's components. This objective was met.
Project Timeline
Deliverable	Time Estimate	Planned Start Date	Planned End Date	Actual Start Date	Actual End Date	Actual Duration
Understand Business Needs
Conduct interviews with stakeholders	2 days	9/1/2017	9/2/2017	9/1/2017	9/3/2017	2 days
Report on interviews	1 day	9/3/2017	9/3/2017	9/5/2017	9/5/2017	1 day
Understand Current Business Environment					Subtotal:	3
Document and analyze current reports	1 day	9/4/2017	9/4/2017	9/11/2017	9/11/2017	1 day
Obtain sample data	1 day	9/5/2017	9/5/2017	9/14/2017	9/15/2017	2 days
Design and Implement Database					Subtotal:	3
Database Design	< 1 day	9/6/2017	9/6/2017	9/18/2017	9/18/2017	1/2 day
Completed database	1 day	9/7/2017	9/7/2017	9/19/2017	9/19/2017	1 day
Design and Implement ETL software					Subtotal:	1.5
ETL software design	1 day	9/8/2017	9/8/2017	9/25/2017	9/27/2017	2 day
Implement JIRA extraction	3 days	9/9/2017	9/11/2017	10/2/2017	10/9/2017	6 days
Implement Sharepoint extraction	3 days	9/12/2017	9/14/2017	10/10/2017	10/13/2017	3.5 days
Data transformation	3 days	9/14/2017	9/16/2017	10/14/2017	10/15/2017	2 days
Data loading	1 day	9/17/2017	9/17/2017	10/16/2017	10/16/2017	1 day
Test the ETL Software					Subtotal:	13
ETL test design and execution	2 days	9/18/2017	9/19/2017	10/18/2017	10/19/2017	2 days
Design and Implement Reporting Suite					Subtotal:	2
Reporting Suite Design	2 days	9/20/2017	9/21/2017	10/20/2017	10/23/2017	2 days
RS Data model	1 day	9/22/2017	9/22/2017	10/24/2017	10/24/2017	1 day
RS View & Controller	3 days	9/23/2017	9/25/2017	10/25/2017	10/26/2017	2 days
Write user documentation	< 1 day	9/26/2017	9/26/2017	10/27/2017	10/27/2017	1/2 day
Test the Reporting Suite Software					Subtotal:	5.5
RS test design & execution	2 days	9/27/2017	9/28/2017	10/28/2017	10/28/2017	1 day
Deployment					Subtotal:	1
Deploy production database	< 1 day	9/29/2017	9/29/2017	10/29/2017	10/29/2017	1/2 day
Set up ETL software to run automatically	< 1 day	9/29/2017	9/29/2017	10/29/2017	10/29/2017	1/4 day
Make reporting suite available to stakeholders	< 1 day	9/29/2017	9/29/2017	10/29/2017	10/29/2017	1/4 day
		Planned End Date:	9/29/2017		Actual End Date:	10/29/2017
		Plan Total:	28 days		Total:	31.5 days

The source of greatest of calendar delays for this project was the intermittent availability of the developer. The organization in this particular instance functions as a small, weak matrix organization, the project took second priority to the developer's other responsibilities, and could only work on the project when other workload allowed. This was the cause of the multiple gaps early on. While the project was not time constrained, it did require that accurate tracking of progress be carried out in order to resume work with minimal lead in time. The modified Kanban methodology proved invaluable here, providing a list of what had been accomplished, as well as what remained.
The remaining sources of delay while the developer was engaged were encountered relatively early on in the project. The first delay was in attempting to gather sample data for informing the database and ETL software designs. While acquiring sample data using JIRA REST API proved simple enough with the available information on Atlassian's website, the guide for Sharepoint was less helpful, and necessitated additional research. This required determining how to request JSON files from Sharepoint, as it defaults automatically to Atom XML files. The additional time here yielded the find of a useful Chrome-based app, as well as information on how to implement the solution, an additional HTTP header field, into the ETL. Further confounding the attempts to acquire sample Sharepoint data for the project was the enormity of the company's Sharepoint site, and the developer's own familiarity with it outside of his own particular usage of it. These particular issues were solved with only a single day added on, though the next stumbling block would be more substantial.
The second delay in the project came during development of the ETL software. After successfully integrating the JIRA Rest Java Client within the project and successfully extracting project and issue information, the next step for testing the proof of concept was to add in the Spring framework that would be needed for the extraction of Sharepoint data. Upon attempting to run the project in this state, a dependency conflict was found at runtime. After a few attempts at solving this with some low-hanging fruit solutions that proved unsuccessful, the developer chose, after considering the data examples and the minimal work accomplished thus far, to start fresh with only the Spring Framework, and use it for both JIRA and Sharepoint extraction. The resulting loss of effort was 1.5 days of work, between setup, development time, and attempting to troubleshoot the dependency conflict. A silver lining to this loss and the extra effort required was a more thorough understanding of the JSON data provided by the JIRA REST API, and additional experience using Spring to consume RESTful services, which aided in keeping the rest of the ETL development on track.
Project Development
Ultimately, a complete data mart package was delivered to the stakeholders. An existing QA group MariaDB database server was leveraged for the data, further consolidating the islands of information. Utilizing popular open source frameworks within the Java language, and Extract-Transform-Load solution was developed to gather data from Atlassian's JIRA issue tracker and Microsoft Sharepoint collaboration platform using their RESTful services, calculate additional information, and load the entirety into the database. To demonstrate the immediate value of the data mart, various reports that were unavailable or time consuming to create were implemented in a Java-based reporting suite that leveraged JavaFX charts for visualization functionality.
Problems Encountered
Not entirely unexpectedly, this project encountered a number of issues during its course. The most severe of these problems was simply being able to procure the developer's effort from their usual responsibilities. This was in part accounted for in the planning stages, with the methodology selection of a modified Kanban Agile development cycle, which minimized delays from lost effort and lack of continuity, but nonetheless resulted in the project being completed a full calendar month later than anticipated.
A second stumbling block, but ultimately the least severe of all the obstacles encountered was during the second phase, when attempting to obtain sample data. Sharepoint 2013 does not return data using the JSON format by default, and the structure of Company XYZ's Sharepoint data did not align with the guide for consuming Sharepoint REST services provided by Microsoft. Additional research found solutions to these problems, but resulted in this deliverable taking twice as long as anticipated.
Additional problems were encountered during development of the ETL software. Foremost was the conflicting dependencies that prevented simultaneous use of both the JIRA REST Java Client. Unable to resolve this, the developer pivoted to a pure Spring solution, which resulted in some lost effort from implementing the JRJC as well as delays due to having to further investigate the structure of the JSON structure of JIRA issues and other objects obtained from the JIRA REST API. Further issues with the REST services of were found during the prototyping phase. Both JIRA and Sharepoint were bandwidth throttled for quality of service, and returned paginated results. These restrictions resulted in a better program. Rather than retrieving issues by brute force in very large chunks, and doing so every refresh, the developer opted to add an additional table to the database for tracking successful ETL runs, and only retrieve new and updated data from the two data sources.
Reasons for Change
A number of changes were made from the initial project plan in order to accommodate the realities of the environment in which it was built, including the customization of the data sources, the developer's limited time, and a need to produce software that efficiently met the stakeholder requirements. The first change was the use of MariaDB SQL instead of the originally planned MySQL. For the purposes of this project, this was not a significant change, but was nonetheless an oversight during the planning stages. The greatest change was the abandonment early on of the Atlassian JIRA Java REST Client when its dependency conflict with the Spring Framework could not be resolved in a timely manner. Switching fully to Spring to consume the RESTful services of both data sources required additional, unplanned for work, and an inelegant class design to allow for Spring's behavior for consuming REST JSONs. The last notable change was another change in libraries used. The reporting suite had originally been planned to use JFreeChart, but during the initial prototyping phase of the reporting suite, it was determined that the built-in JavaFX charts met the business needs without the additional development effort needed by JFreeChart. This swap resulting in a saved day for developing the reporting suite due to JavaFX's comparative ease of use. No further changes to scope were needed to successfully complete the project.
Unanticipated Requirements
Several unanticipated requirements were encountered during the course of this project. The specific database software that was used in the end was MariaDB rather than MySQL. This was due a number of factors missed during interviews with the relevant stakeholders, including the limited resources available for the virtual server, the specific database used on the server, and finally the desire of a key stakeholder to consolidate the data and information from this project so that it can be referenced in the future with other data within the existing database. The requirement to use Spring to consume JIRA REST services was made evident during development of the ETL software due to conflicts with the Atlassian software that preventing running it and Spring in tandem. The final unanticipated requirement was the change in the data visualization library that would be used by the reporting suite. Prior to development, JFreeChart had been selected during the planning stages, but was rejected during the prototyping phase when it was discovered that JavaFX provided the desired functionality with significantly less cost of effort. No other unanticipated requirements were encountered during the course of this project.
Actual and Potential Effects
The benefits of the successful completion of the project have yet to be borne out in full, but several metrics were immediately available. First and foremost was the capability of easily finding the answer to the question of the time for the first QA issue written in JIRA for a project, which had previously required either a complicated JIRA Query Language or manually sifting the issue log, and then cross referencing those results with the Sharepoint information. A second metric that was entirely unavailable previously without excessive human effort was the historic comparison of time for task completion for a team that uses JIRA as its ticketing system. One last, immediate effect of the release of this software is the time saved by the inclusion of one team's weekly report generation that is sent to internal teams, production, and a vice president. In some circumstances, the automated generation of these reports will take just 10% of the time of performing the same task manually, allowing those responsible to focus their efforts on giving their own take and context to the report, and still save time.
The potential effects could eventually be even more significant. The years of data accumulated are expected to be useful in providing guidance for changes in processes, by providing baselines to compare against and predict with. One stakeholder had expressed a desire to one day leverage machine learning to find patterns within the historic data to understand a variety of Quality Assurance behaviors, from the most effective issue writing techniques to reduce resolution time to the impact on customers of certain types of issues that had been waived in order to meet release dates. While these are vague possibilities at present, the stakeholder are pleased to have a new tool available, and believe that this data mart will provide a solid backbone for further Business Intelligence initiatives within the QA department.
Conclusion
The development of this project was not without its difficulties, a number due to inexperience, and others that bring into stark light the importance of exceedingly thorough research and requirements gathering. While the project was successfully implemented and meets the high level objectives, the delays due to the weak matrix organization that split developer time would have been unconscionable had this project been time bounded. With the organization structure in mind from the outset and informing the methodology selection, and understanding stakeholders aware of such possibilities, it proved to be mostly an inconvenience. The choice of a mature, familiar programming language and its attendant libraries proved useful in minimizing delays from wasted effort, most notably the switch to a pure Spring solution for extracting data. Other oversights in the requirements gathering phase proved to be less of a hindrance in this project than they could have been. In not fully delving the details of the extant database, a significant amount of time could have been lost, or additional resources would have had to have been procured, if instead of a MySQL fork, the database had been using a NoSQL solution which could have radically changed the database design and loading portions of this project. A lack of total familiarity with the JavaFX platform also resulted in the overlooking of it's data visualization features, and could have saved additional design time. These missteps were serendipitously minor compared to the scope of the project, and the Agile methodology adopted at the outset allowed for rapid iteration and pivoting during development to take course corrections as needed, allowing for a wholly successful, if not perfectly so, completion. The benefits yielded thus far by this initiative greatly exceeded that of answering the initial question, and should grow in time as this wealth of information is exploited to its fullest.

Evidence of Deliverables
Appendix A
A screenshot of the Entity Relationship Diagram for the database, desiged in MySQL Workbench
Appendix B
Example REST API URLs for data extraction:
Query to get a set of issues using a JQL query:
https://extsvn.companyxyz.com/jira/rest/api/2/search?	jql=reporter='example_username'&expand=changelog&maxResults=50
JQL query for Paginated results:
https://extsvn.companyxyz.com/jira/rest/api/2/search?	jql=reporter=example_username&maxResults=50&startAt=50
To get a single Issue:
https://extsvn.companyxyz.com/jira/rest/api/2/issue/MCVI-1
To get a single issue including its changelog:
https://extsvn.companyxyz.com/jira/rest/api/2/issue/DTTRI-140?expand=changelog
To get a list of projects for one group:
http://sharepoint.companyxyz.lan/sites/spdummysite/_api/Web/Lists(guid'999999fa-8c8b-7777-1111-	b9876543210')/Items?$select=ID
 To get the details of a project for the above group:
http://sharepoint.companyxyz.lan/sites/spdummysite/_api/Web/Lists(guid'999999fa-8c8b-7777-1111-	b9876543210')/Items(1618)

Appendix C
The Extract-Transform-Load software's project structure in the IntelliJ IDE.

Appendix D
The following function is used for acquiring all of the issues for a given project within JIRA:
/**
 * Handles constructing the JQL and pagination needed to retrieve all issues for a project.
 * This function is primarily used when a new project has been added since the last run, or when the database
 * needs to be fully reconstructed from the datasources
 * The RestTemplate for JIRA must have been created
 * @param projectCode - The JIRA project code to retrieve all issues for. Usually this is 4 characters
 * @param jiraRT - An initialized RestTemplate object used for consuming JIRA's REST services
 * @return An ArrayList of JIRAIssue objects, if a problem occurred this will be empty.
 */
public List<JIRAIssue> getAllIssuesForProject(String projectCode, RestTemplate jiraRT){
    if (jiraRT!=null && projectCode !=null){
        List<JIRAIssue> issueList = new ArrayList<>();
        long startAt = 0;
        final int MAX_RESULTS = 200; //more than this takes a very long time to retrieve
        boolean moreResults = false; //more issues than maxResults requires pagination, so we'll check for it and
        // see if we need another round
        do {
        String JQL = "project='" + projectCode + "'&expand=changelog&maxResults="
        + MAX_RESULTS + "&startAt=" + startAt;
        JIRAIssueQueryResult issues = jiraRT.getForObject(JIRA_URL+JQL, JIRAIssueQueryResult.class);
        issueList.addAll(Arrays.asList(issues.getIssues()));
        startAt += issues.getMaxResults();
        moreResults = startAt < issues.getTotal();
        } while (moreResults);

        return issueList;
    }else{
        return new ArrayList<JIRAIssue>();
    }
}

Appendix D

Screenshot of the Reporting Suite

References
The Standish Group, (2013). The CHAOS Manifesto 2013 Think Big, Act Small.
Retrieved from	https://www.immagic.com/eLibrary/ARCHIVES/GENERAL/GENREF/S130301C.pdf
Fielding, R. (2000). Architectural Styles and the Design of Network-based Software	Architectures (Doctoral Dissertation)
Retrieved from	https://www.ics.uci.edu/~fielding/pubs/dissertation/fielding_dissertation.pdf
Mason, R. (2011). How REST replaced SOAP on the Web: What it means to you
Retrieved from https://www.infoq.com/articles/rest-soap
Seliga, W. (2015). JIRA Rest Java Client Library Tutorial
Retrieved from	https://ecosystem.atlassian.net/wiki/spaces/JRJC/pages/27164680/Tutorial
Maple, S. (2015). Java Tools and Technologies Landscape Report 2016
Retrieved from https://zeroturnaround.com/rebellabs/java-tools-and-technologies-	landscape-2016/
Waynor, P. (2012). 7 hard truths about the NoSQL revolution
Retrieved from http://www.infoworld.com/article/3195764/database/nosql-no-	problem-why-mysql-is-still-king.html
Khandal, R., Meshram, M., Mahatme, S. (2017). Study of Spring Framework,	International Conference On Emanations in Modern Engineering Science and	Management, 5(3), 52-54
Drkušić, E. (2016). Star Schema vs. Snowflake Schema
Retrieved from http://www.vertabelo.com/blog/technical-articles/data-warehouse-modeling-	star-schema-vs-snowflake-schema
Chatter R. (2012): Star schema vs. snowflake schema: Which is better?
Retrieved from http://www.computerweekly.com/answer/Star-schema-vs-snowflake-	schema-Which-is-better
Hargera, J. R., and Crossnoa, P.J., (2012). Comparison of Open Source Visual Analytics Toolkits
Retrieved from http://www.sandia.gov/~pjcross/papers/Part1.pdf
Redko, A (2014) Using JavaFX Charts
Retrieved from https://docs.oracle.com/javafx/2/charts/jfxpub-charts.htm